## Slide 1: Implemetnation of Knowledge Sharing System
28-July-2018
Name:Hajir Musa Ahmed Abdallah
Organization Name:National Information Center(NIC)

## Slide 2
Agenda
Title | Page No
Background of My Action Plan | 3-5
Problems | 6-7
Solution | 8-9
Effect of Action Plan | 10-11
Implementation Schedule | 12-13
Project Team Structure | 14
Cost for Action Plan | 15-16
Risks for Action Plan | 17
Conclusion | 18

## Slide 3: Background of My Action Plan(1/3)
Vision / Mission of my Organization:
Vision: Maximum utilization of IT in order to improve performance and development of policies that govern the Information in the State and to support decisions, which provide correct information for accessing to sustainable development, stability, and welfare for all the community.
Mission: A satisfied community with all governmental services.
Strategy of my Department
Evaluate current work systems in government sector and implement E-government application and system in Sudan.

## Slide 4: Background of My Action Plan(2/3) My Role in my Organization
Analyze and
Propose new
Systems and
improvement
Methods.
Any task related to Applications and Systems
Standards.
Evaluate current
Work systems
In government
Sector.
3
2
1

## Slide 5: Background of My Action Plan(3/3)
Ministry of Communication &Information Technology
Telecom and Post Regulation Authority
Nile Center for Technical Researches
National Information Center(General Manager)
National Authority for Digital Certification
Portal and E.services
Applications & systems
Infrastructure
Standards of Apps and sys
4 Staff
Technical consultation
Sharing Information Systems
Software Evaluation
AP Scope
authorizer
authorizer

## Slide 6
Problems (1/2)
Delay from employees in the sharing and execution
of tasks.
Unclear
requirements
for new
software or
proposed
systems.
Mismanagement
of IT assets,
Software
without
Source
code.
Duplication of
Systems for
same purpose
And same
role.

## Slide 7: problems (2/2) Current business & system image
Conversation
(1)Guidance / Request
(3)Solution search
(2)Doubt difficulty for execution
(1)
(2)
(3)
Manager
Employees
Employees
Employee
Manager
How did you create the report last year
Meeting
Search
Where can I find document format ?
What procedure should I follow?
Ok I need to search the format of RFP
Do you know the procedure of procure SW ?
Please create an annual report?
Umm.. I want to ask some point to my boss
Boss busy

## Slide 8: Solution(1/2)
Major actions:
-Develop Knowledge sharing system to National Information Center.
Scope:
- All National Information Center Departments.
Deliverables and when:
- Action plan presentation to top management and staffs by July 2018.
- Complete development of the system by September 2019.
- Conduct Training by Oct 2019 .

## Slide 9: Solution (2/2) Future Business & System Image
(2) Solution Search
Search in knowledge sharing system
(1)Guidance / Request
(1)
(2)
Employees
Manager
Manager & Employees
What procedure should I follow?
To whom should I contact?
I want to refer the last year report
Please create an annual report?
refer
refer
refer
Knowledge sharing system
Business process procedure document
Report History
Contacts Lists
refer

## Slide 10: Effect of the action plan(Qualitative)(1/2)
Sharing experiences through system.
Improvement of communication between staff.
Increase efficiency and effectiveness of the work.
Higher visibility of processes.

## Slide 11: Effect of the action plan(Quantitative)(2/2)
Minutes
Chart: 
| Current time of task | Future time of task
Before system | 120 | 60
After system | 20 | 10

## Slide 12
No. | Phase | July 2018 | Jan 2019 | Feb 2019 | Mar 2019 | Apr 2019 | May2019 | Jun 2019 | Jul 2019 | Aug 2019 | Sep 2019 | Oct 2019 | Nov 2019
1 | Revise and get approval about my action plan |  |  |  |  |  |  |  |  |  |  |  | 
2 | Requirement gathering &analysis |  |  |  |  |  |  |  |  |  |  |  | 
3 | Conducting developer Training |  |  |  |  |  |  |  |  |  |  |  | 
4 | Design the system and database |  |  |  |  |  |  |  |  |  |  |  | 
5 | Developing the system and implementation |  |  |  |  |  |  |  |  |  |  |  | 
6 | Change management plan & user training |  |  |  |  |  |  |  |  |  |  |  | 
7 | Evaluation of the action plan implementation |  |  |  |  |  |  |  |  |  |  |  | 
Beginning of the fiscal year
Implementation schedule(In House developing)

## Slide 13
No. | Phase | July 2018 | Jan 2019 | Feb 2019 | Mar 2019 | Apr 2019 | May2019 | Jun 2019 | Jul 2019 | Aug 2019 | Sep 2019 | Oct 2019 | Nov 2019
1 | Revise and get approval about my action plan |  |  |  |  |  |  |  |  |  |  |  | 
2 | Creating Request for proposal (RFP) |  |  |  |  |  |  |  |  |  |  |  | 
3 | Tendering for the system |  |  |  |  |  |  |  |  |  |  |  | 
4 | Follow up the implementation of the system |  |  |  |  |  |  |  |  |  |  |  | 
5 | User Acceptance Test |  |  |  |  |  |  |  |  |  |  |  | 
6 | Change management plan & user training |  |  |  |  |  |  |  |  |  |  |  | 
7 | Evaluation of the action plan implementation |  |  |  |  |  |  |  |  |  |  |  | 
Beginning of the fiscal year
Implementation schedule(Outsourcing)

## Slide 14
Project Team Structure
Mr. Makki
Ms. Hajir (Me)
TBD
TBD
TBD
TBD
TBD
TBD
TBD
TBD
Position: Manager of Application and system Department
Role: supervisor ,Approver
Position: software developer
Role: project manager or project Facilitator
Or Project coordinator
Position: Network specialist
Role: Network tasks
Position: security specialist
Role: conducting security tasks
Position :Business Analyst
Role: Extracting ,simplify ,verify and manage requirement
Position: database Administrator
Role: creating database structure , managing
Position :software developer
Role: Developing of system
Position: software Developer
Role: Developing of system
Position: software engineering
Role: check the quality of system /Testing
Position: : designer
Role: Design the system interfaces

## Slide 15: Cost for the action plan(In house development)
1500$
0$
Running cost
Initial cost (Developer training cost)
(Jan. 2019 – Oct. 2019 )

## Slide 16: Cost for the action plan(Outsourcing)
(Jan. 2019 – Oct. 2019 )
[Initial cost] (Jan. 2019 – Sep. 2019 )
[Running cost]
Item | Unit Cost | Volume | Cost
Software | 10,000 $ | 1 | 10,000$
Training cost | 100 per person | 10 person | 1000$
Total Cost |  |  | 11,000$
Item | Unit Cost | Volume | Cost
Software maintenance | 500$ per year | 1 | 500$
Total Cost |  |  | 500$

## Slide 17: Risk for the action plan
Risk for implementation of the plan
The project members may not have enough time to work in project.
Some of staff don’t like to share their knowledge through the system.
Countermeasures for the risk
Increase the time of implementation schedule.
Make change management plan before Implement the system.

## Slide 18: Conclusion
Reduce delay of tasks.
Easy to find standard documents of organization.
Transfer knowledge of employees from tacit knowledge to explicit knowledge.

## Slide 19: THANK You!

## Slide 20
Any Question
?